## Criterion B: Record of tasks
Task number	Planned action		Planned outcome				Time estimated		Target completion date			Criterion
1	Meet with advisor: Computer Science teacher		Proposed idea is approved by advisor				15 min		6/12/2016
2	Meet with my Spanish tutor, Mrs. Rodriguez and explain to her my proposal		Mrs. Rodriguez agrees to the computer based solution				20minutes		6/23/2016			A
3	Discuss possible features that her scheduler will have		Have a list of criteria to test for the programs functionality				40 minutes		6/30/2016			A
4	Flowchart is made to diagram the various processes of the program		A better idea how to program a solution for each of the processes				1 hour 30 min		7/15/2016
5	Use the flowchart to develop Java classes.		All the Java Classes have a description of their purpose and functionality				2 hours		7/20/2017
6	Research the different and most appropriate APIs needed to create reminders and represent a Date		Know which API's to use and how to incorporate them in program				1 hour 20 min		7/30/2016
7	Develop a GUI display for classes that require a GUI interface		Successfully program the classes so they show the interface				1 hour		8/12/2016
8	Read information from text files and display them in a list		Displays the information in a JTable and scroll pane				1 hour		8/20/2016
9	Implement a sorting algorithm		The information displayed in a JTable is in order(alphabetically for students and chronologically for appt)				1.5 hours		8/25/2016
10	Program a functioning Add Method for Student and Appointment		New Students and Appointments can be added				2.5 hours		9/04/2016
11	Program a functioning Search for Student an Appointment		Student and Appointments can be searched.				4 hours		9/14/2016
12	Program a function remove method for students and appointments		Students and Appointments are removed				1.5 hours		9/26/2016
13	Program a functioning edit method for students and appointments		Students and appointment information can be edited. Changes are visible in an update list				2.5 hours		10/16/2016